MUXX milestones
This is a list of the first milestones I intend to achieve in MUXX.
# Formal milestones
These are the more or less formalized milestones at the beginning of the project. Each milestone includes a set of features to implement, in that precise order.
- Milestone 0: Console I/O, MMU enablement and mapping, system calls using TRAP or EMT, switching to/from user mode via RTS and traps. Already achieved.
- Milestone 1: Clock interrupt. “AAA/BBB” task switching, with full context management. Human-readable trap/abort messages. Basic memory management (embedded in kernel). Tasks “A” and “B” still linked into kernel. Achieved.
- Milestone 2: Device Driver framework. Programmed mode paper tape device driver (read only and synchronous). Tasks “A” and “B” loaded from LDA image on paper tape. Tasks loading will be hardcoded at kernel startup, but the tasks will not be linked into the kernel.
- Milestone 3: Interrupt-driven paper tape device driver. Tasks “A” and “B” loaded from paper tape. The task loading will be still hardcoded.
- Milestone 4: Memory management out of kernel, in privileged task. Message switching between tasks
- Milestone 5: Interrupt-driven console device driver. Basic command interpreter (“TASKS”, “LOADA”, “LOADB”, “STOPA” and “STOPB” commands. Loading of tasks “A” and “B” moved out of the startup code.
- Milestone 6: Interrupt-driven multiplexer device driver (probably DZ11). Tasks “A” and “B” running in different terminals. Several instances of the tasks (up to number of terminals) will be started from the console.
# Future work
Tiny BASIC interpreter.
- Floppy disk device driver.
- Image loader (non LDA, probably a.out format).
- Basic file system (probably based on RT-11 or even on FAT-12).
- Complete, hierarchical file system (my preference would be to make it Files-11'ish, but perhaps I'll have to settle with some sort of UFS imitation).
- Line printer device driver.
- Card reader device driver. Job entry using cards, output to printer.
- Self-hosted assembler, C compiler and linker (probably from BSD or XINU).
- Line editor (“ed” style)
- Screen editor (“vi” or perhaps EDT style...)
- Ethernet device driver (DELUA), DECNET stack, IP stack, telnet server, FTP server
- World domination.